# National Capital Heavy Construction Association (NCHCA) / City of Ottawa

# NOTES

Date:  Friday, June 16, 2023

Time:  8:00 am to 9:00 am

Place:  Microsoft Teams/655W

PRESENT

Bruce Kenny, Luc Marineau, Danny Palermo, Robert Leach, Everett Paulin, Matt Knight, Elsa LaCorte, Erin O’Neill, Sajjad Haque, Rebecca Belrango

Kathy Sutherland, Geoff Falls, Darrin Alberty, Paul Lemire, Nick Gianetto, Madison Johnson, Brian Lane, Ivan Levac, Earlana Lavergne, Edson Donnelly, Debbie Mohr Caldwell, Gary Beicheim, Jude Tremblay

- Review Notes of Previous Meeting

Pre-payment for materials and storage - The City has been getting more requests for pre-payment of materials.  Space and security at City facilities is limited.  In order to ensure that the materials are available when needed, the City will have conditions for pre-payment.  The Industry noted that Contractors have insurance for material stored on site.  They also suggested that January/February is a good time to work on a framework for this issue.  Supply noted that pre-payment is an exception to City Policy and will provide some additional clarification to the industry on pre-payment of materials.  More discussion is needed. The City will work with the Industry; this may require changes to contract specifications.  Bruce to discuss with NCHCA reps at their monthly meeting and loop in Supply if necessary.

Follow-up – The City is having ongoing discussions regarding safety/security of material with the NCHCA.  This item will be looked at during the next Spec Update.

Pre-populated unit rates - The Industry provided examples of rates that are out of date.  The City suggested that the Industry send over a list of the rates they would like increases on to the spec committee.  A breakdown of co-ordination, third party costs, etc will be provided for Paid Duty Officer item. NCHCA to send information.  City is open to change. NCHCA will provide information to the City.  City to review along with the fuel price index.  It was clarified that VPM scores are frozen the day prior to postings.

Follow-up – The City is revising rates and will be sending a draft to the NCHCA Executive.

Paid Duty Officers - Continues to be an issue and the City is looking at options to address it.  After the Educational Series, and before construction season starts, a meeting will be set up with NCHCA/City/Locates/OPS representatives to discuss.  This will be a topic at the Educational Series. Sgt. Nethercott gave a presentation at the Educational Series.  He noted that OPS prioritizes the City’s Infrastructure work. The City has set up a meeting with the OPS and NCHCA to discuss. Meeting with OPS has taken place.  They will continue to work with us on issues.  There is a new liaison at the OPS, Sgt. Brownrigg. The City anticipates that this will be an issue again this year due to the amount of work taking place.  The Industry asked if the City would consider paying OPS directly.  The City believes the most appropriate and consistent approach is to have the CA/site coordinate and pay for this activity.

Follow-up – The NCHCA requested a copy of the OPS policy on paid duty.

Holdback release – MTO does a partial annual release.  Would the City consider doing the same?  The City is willing to consider this on large, multi-year contracts but ideally this would be built into the original contract documents. DCM has been working with legal. Need to build into original contracts.  IS will work with Legal and Supply to build into future, large scale projects.  This will not apply to existing contracts. The City will do a pilot this year on a large scale, multi-year project.

Follow-up – Infrastructure Services is working with Legal on what this could look like.  The City would have to phased hold back release and would need confirmation from subs acknowledging they have been paid.

City’s Annual Spec Review – It was suggested that the spec review changes be issued in the Fall instead of the Spring.  The City noted that in order to do this they would need to have the spec review committee start in the summer months.  The City will look at the possibility of moving up the release date by a month. ACEC AGM will put forward names to Sandra to participate.

Follow-up – The ACEC put forward three names to participate.  For anyone wanting to participate the contract is Harry, but please also copy Sandra and Everett.

2022 overlay program - With shutdowns and start ups the strike last year had a significant impact on Contractors.  The Industry feels that the City’s estimate of lost time at 20 days is short of the actual time lost and are concerned about being charged liquidated damages.  Also of concern is the City wanting to keep last years prices.  The Contractors wanted to make up some time before half loads were lifted but were met with punitive results.  The City and Industry will meet to discuss this issue further.

Follow-up – The City and Industry reps met and agreed on a more consistent approach.

Quantity Sheets – more information is needed on quantity sheets not just lump sums.  A breakdown would be helpful for more accurate bids.  The City is reviewing quantity sheets next week.  A detailed breakdown will make things more transparent.

Follow-up – The City is working on having more quantity sheets included in contracts.

Excess Soils – on agenda.

- Excess Soils

The industry would like the information of where the soil is going highlighted in tender documents.  The City noted that this year there will be more flexibility for contractors for receiving sites other than Trail.  Bruce again cautioned the Industry to read the specs in the contracts carefully.

The Industry asked if clean soil can be diverted from the landfill.  The City asked the Industry to bid on what’s in the tender documents.   If there are opportunities after the fact, the City will review them.  The City will be refining their approach over time.

- Social Procurement

Moved to next meeting agenda.

- Roundtable

Tenders – Still a lot of work to go out.  The City wants to give ample time to estimators, however, it has to be balanced with the amount of work going out.  Realistically, there should be two days between major project closing dates.  The Industry suggested getting the tenders out earlier in the year.  This is a priority for the City.

Staff Changes – Franco Bonanno will be moving from Design and Construction Municipal to Design and Construction Facilities.  Design and Construction Municipal is creating a new unit, Project Lite.  The City will also be hiring new project management staff.  An updated org chart will be sent in the near future.

Complaint – A formal letter will be going to the NCHCA regarding an incident at ROPEC.  The City reminded the Industry that there is zero tolerance for harassment.

### NEXT MEETING Friday, July 21, 2023 8:00 – 10:00 pm Microsoft Teams/in person